## Slide 1: Agile Scrum Framework
By :- Amisha Yadav
Rohit Sabat
Umaid Shaikh

## Slide 2: Agenda
Introduction
What is Scrum
What is Scrum Framework
Scrum Roles
Scrum Artifacts
Scrum Events
Scrum Matrics
Tools
Conclusion

## Slide 3: Introduction
Agile Scrum is a dynamic and adaptable project management framework that has revolutionized the way teams develop products and deliver value to customers.
It originated in the world of software development but has found widespread adoption in various industries due to its effectiveness in managing complex projects.

## Slide 4: Principles of Agile Scrum
Iterative and Incremental: Agile Scrum promotes iterative and incremental development. Instead of trying to deliver everything at once, it divides the project into small, manageable pieces called "Sprints."
Customer-Centric: The framework places a strong emphasis on customer satisfaction. The customer or product owner plays a central role in setting priorities and ensuring that the team delivers features that provide real value.
Transparency: Agile Scrum values transparency at all levels. The progress, issues, and impediments are made visible through artifacts and ceremonies, fostering trust and collaboration.
Empowered Teams: Agile Scrum empowers self-organizing teams. Team members have the autonomy to decide how to accomplish their work, leading to greater creativity and ownership.
Continuous Improvement: The framework encourages continuous improvement through regular retrospectives, where teams reflect on their work and make adjustments to enhance efficiency and quality.

## Slide 5: What is Scrum ?
Scrum is an Agile project management framework used for developing products, especially software.
It emphasizes iterative and incremental progress, frequent inspection, and adaptation to deliver high-value products to customers.

## Slide 6: What is Scrum Framework ?
The Scrum framework provides a structured approach to Agile project management. It consists of defined roles, artifacts, events, and rules that guide teams in delivering valuable increments of a product.
Key Components:
  Scrum Roles: The Product Owner, Scrum Master, and Developers (Development Team) play distinct roles in Scrum, each with specific responsibilities.
  Scrum Artifacts: Scrum uses specific artifacts to ensure transparency and clarity. These include the Product Backlog, Sprint Backlog, and Increment.
  Scrum Events: Scrum events are time-boxed meetings and ceremonies that facilitate planning, inspection, adaptation, and collaboration.

## Slide 7: Scrum Roles
Product Owner: Represents the customer or stakeholders, prioritizes the Product Backlog, and ensures the team delivers value.
Scrum Master: Facilitates the Scrum process, removes impediments, and helps the team improve.
Developers (Development Team): Cross-functional members who do the actual work to deliver the Increment

## Slide 8: Scrum Artifacts
Product Backlog: An ordered list of all desired product features, enhancements, bug fixes, and other work items.
Sprint Backlog: A subset of the Product Backlog items selected for a specific Sprint, detailing how they will be implemented.
Increment: The potentially shippable product increment created during the Sprint.

## Slide 9: Scrum Events
Sprint: A time-boxed period (usually 2-4 weeks) during which the Development Team creates a potentially shippable product increment.
Sprint Planning: A meeting at the beginning of a Sprint where the team plans what they will deliver in the Sprint.
Daily Scrum: A daily, time-boxed meeting where the team synchronizes their work and identifies impediments.
Sprint Review: A meeting at the end of the Sprint to inspect and adapt the Increment, gather feedback, and plan the next steps.
Sprint Retrospective: A meeting after the Sprint Review where the team reflects on their process and identifies improvements.

## Slide 10: Scrum Metrics
Planning Poker: A collaborative estimation technique used to estimate the effort required for Product Backlog items.
Burndown Chart: A visual representation showing the amount of work remaining in a Sprint, helping track progress.
Velocity: A measure of the team's capacity to deliver work in a Sprint based on historical data.

## Slide 11: Tools(Jira)
Jira is a widely used project management tool that supports Agile and Scrum methodologies.
It helps teams manage their backlog, plan Sprints, track progress, and collaborate effectively.
It is designed to facilitate Agile project management and software development processes, making it a valuable tool for Scrum teams and other Agile methodologies.

## Slide 12: Why Jira for Agile Scrum ?
Visibility: Jira enhances transparency by providing a clear view of project progress, allowing stakeholders to stay informed and make data-driven decisions.
Flexibility: Teams can customize Jira to align with their specific Agile practices and adapt as their processes evolve.
Collaboration: Jira facilitates collaboration among team members, enabling effective communication and coordination, particularly for remote or distributed teams.
Scalability: Jira is suitable for small teams as well as large organizations with complex projects, making it a versatile tool for Agile Scrum implementations.

## Slide 13: Conclusion
Agile Scrum promotes collaboration, adaptability, and customer value.
It offers a structured approach to project management for iterative and incremental development.
Successful implementation of Scrum requires understanding and commitment from all team members.

## Slide 14: Thank you!